SOFTWARE ENGINEERING — PROJECT PROPOSAL

CCTV Based Rescue &

Emergency Detection System

An AI-Powered Smart Surveillance Platform

Prepared by

Team Return0

| # | Name | Student ID |
| --- | --- | --- |
| 01 | Abdullah Al Maruf | 230102023 |
| 02 | Sadia Mostarin Shuvra | 230102032 |
| 03 | Ahasanul Islam Mugdho | 230102025 |
| 04 | Deep Paul | 230102018 |
| 05 | Antor Sarker | 230102021 |
| 06 | Dip Dey | 230102038 |

Department of Computer Science & Engineering

University of Barishal

Submitted To: Md Samsuddoha, Assistant Professor

Date of Submission: 20 May 2026

# 1. Team Formation

- Our team was formed based on complementary technical skills, with each member taking responsibility for a specific area of the project.

Team Name: Return0      Project Name: CCTV Based Rescue & Emergency Detection System

| # | Name | Role |
| --- | --- | --- |
| 01 | Abdullah Al Maruf | Team Leader & Requirement Engineer: Leadership, project management, documentation, Git |
| 02 | Sadia Mostarin Shuvra | SQA Engineer & DevOps: System testing, bug tracking, deployment, server setup, documentation |
| 03 | Ahasanul Islam Mugdho | Backend Engineer: Flask backend, REST APIs, alert system, database logic, Python |
| 04 | Deep Paul | Frontend Developer: Dashboard UI, HTML/CSS/JavaScript, Tailwind CSS, real-time feed display |
| 05 | Antor Sarker | AI/ML Engineer: YOLOv8 model training, OpenCV integration, computer vision pipeline |
| 06 | Dip Dey | Database Administrator: MySQL schema design, event logging, query optimization, data secur |

# 2. SWOT Analysis of Team

Before starting development, the team conducted a SWOT analysis to understand its strengths and identify areas that may need extra attention during the project.

| Strengths | Weaknesses |
| --- | --- |
| - The team collectively covers AI/ML, backend, frontend, and database development — no major skill gap exists. - We have hands-on familiarity with the core tools: Python, Flask, YOLOv8, OpenCV, MySQL, and Tailwind CSS. - Each member owns a clearly defined area, which means minimal overlap and faster, parallel development. - We have a genuine understanding of the surveillance and public safety problem space — this isn't just an academic exercise for us. - The team has prior experience with REST API design, relational database modeling, and Git-based version control. | - None of us have deployed an AI-powered system at production scale before, so we expect a learning curve around performance optimization. - The five-week timeline is tight given the scope of features we've planned. We'll need disciplined sprint management to stay on track. - We don't yet have a partner institution (hospital, mall, or security agency) for real-world testing — all validation will be done with simulated or pre-recorded footage. - Hardware procurement (IP cameras, a capable server) takes time and budget, which could slow down early integration testing. |

| Opportunities | Threats |
| --- | --- |
| - Bangladesh's smart city push and growing institutional interest in automated surveillance create a real potential user base for this system. - YOLOv8 and OpenCV are free, actively maintained, and well-documented — this significantly reduces AI development cost and risk. - If the prototype performs well, there's a genuine path to turning this into a commercial product for SMEs and institutions that can't afford enterprise surveillance tools. - The system addresses a real, measurable safety gap: lives have been lost in Bangladesh because emergency response came too late. That gives the project social weight beyond grades. - The modular architecture means features like face recognition, cloud streaming, or a mobile app can be added incrementally without redesigning the core system. | - YOLOv8 detection accuracy depends heavily on the quality and diversity of training data. If our datasets don't cover real Bangladeshi environments well, the model may underperform in practice. - Camera and server hardware is expensive. Budget overruns could limit the quality of physical testing we can do. - Privacy regulations and institutional reluctance around AI surveillance could slow adoption or raise ethical concerns during demonstration. - Established players — both international (Hikvision, Dahua) and local — already offer integrated surveillance products. We'd need a clear differentiator to compete beyond academia. - Dependency on third-party libraries (Ultralytics, OpenCV) means breaking changes in upstream packages could affect the project timeline. |

Table 2: SWOT Analysis — Team Return0

# 3. Idea Generation

The team explored several problem domains before settling on public safety and surveillance as the project focus. During initial discussions, it became clear that most institutions — hospitals, factories, shopping malls — rely on passive CCTV systems that only record without any intelligent analysis or automated emergency detection.

## 3.1 Domain and Problem Identification

We focused on the Smart Surveillance and Public Safety domain after observing how traditional CCTV setups require continuous human monitoring, which is both inefficient and error-prone. Without automated tools, security personnel must watch dozens of camera feeds simultaneously for extended hours, leading to fatigue and delayed emergency response. This is a practical, well-defined problem that modern AI technology can meaningfully address.

## 3.2 Why This Project Was Selected

- Feasibility: The project can be realistically completed within one semester using tools the team already knows.

- Impact: It solves a real public safety problem that affects hospitals, schools, malls, and smart city authorities.

- Innovation: Combining YOLOv8 real-time detection with automated alert systems goes beyond basic surveillance tools.

- Scope: A working prototype can be built with room to add face recognition, cloud monitoring, and mobile integration later.

- Learning Value: The project covers frontend, backend, database, AI/ML, and networking — valuable for all team members.

# 4. Introduction and Overview

The CCTV Based Rescue & Emergency Detection System is an AI-powered smart surveillance platform designed to help organizations monitor environments and respond to emergencies in real time. The system analyzes live CCTV and IP camera feeds using YOLOv8 and OpenCV to automatically detect dangerous situations such as fire, human falls and accidents.

The platform is aimed at smart city authorities, security agencies, hospitals, shopping malls, factories, educational institutions, and traffic control departments. The core idea is straightforward: instead of relying entirely on human operators to watch multiple screens continuously, the system automatically detects emergencies, generates instant alerts, captures incident snapshots, and notifies responsible personnel through email, sound, or phone alerts.

The system also supports multi-camera monitoring within the same dashboard. Each organization gets its own secure admin panel, rescue team interface, and event log database. This makes it suitable for individual institutions as well as city-wide surveillance networks.

The expected outcome is a meaningful reduction in emergency response time and human monitoring error. By automating the detection and alerting workflow, security teams can focus their attention on response and decision-making rather than passive observation.

# 5. Problem Statement

Despite advances in technology across almost every sector, surveillance in most organizations is still a largely passive, manual process. Security personnel must continuously watch multiple CCTV feeds for extended periods, which creates fatigue, reduced attention, and delayed emergency response. The core problems are well-documented:

- Delayed Detection: Traditional systems cannot automatically identify emergencies such as fire, falls, or accidents. By the time a human operator notices, critical response time has already been lost.

- Human Monitoring Errors: Operators managing many camera feeds simultaneously are prone to missing incidents, especially during long shifts.

- Inefficient Multi-Camera Monitoring: Watching dozens of feeds at once is impractical for small security teams in hospitals, malls, or factories.

- Lack of Intelligent Automation: Current CCTV systems function as passive recorders. They store footage but cannot analyze, classify, or respond to dangerous events in real time.

- Slow Rescue Response: Without automated alerts, notifying emergency responders depends entirely on a human observer recognizing the incident first, causing preventable delays.

- Increased Risk to Life and Property: All of the above translate directly into greater risk of loss of life, property damage, and financial harm.

These are not just operational inconveniences. In crowded public environments, delayed emergency detection can have fatal consequences. NextHire — and specifically this project — is designed to address these problems with a system that is practical, accessible, and purpose-built for real-world deployment.

# 6. Motivation

The idea for this system came from a clear observation: most institutions around us still rely entirely on human operators to watch CCTV feeds, despite the availability of AI tools that could handle detection automatically and more reliably. Having considered real emergency incidents where delayed response led to severe outcomes, it became clear that this is a problem worth solving.

What motivated the team most was the realization that this is a solvable problem. The technology required — YOLOv8 for object detection, OpenCV for video processing, Flask for the backend, and MySQL for event logging — is well-documented, open-source, and within reach of a student development team.

From a broader perspective, improving emergency surveillance has real social value. Faster detection saves lives. Automated alerts reduce the burden on security personnel. Reliable event logging supports accountability and legal review. For hospitals and educational institutions in particular, a system like this could make a measurable difference.

For the team, this project is also an opportunity to build something end-to-end: a real system with a trained AI model, a proper backend, a responsive dashboard, a notification system, and a database. That combination makes it one of the most complete and meaningful projects we could work on at this stage of our studies.

# 7. Expected Features and Requirements

The following table outlines the core features of the system. Each feature has been chosen to address a specific part of the emergency detection and response workflow identified in the problem statement.

| Feature | Description |
| --- | --- |
| Fire and Smoke Detection | Automatically detects fire and smoke in real time from CCTV feeds using YOLOv8, and triggers immediate alerts. |
| Human Fall Detection | Identifies when a person collapses or falls, useful in hospitals, elderly care facilities, and public spaces. |

Table 3: Core Features and Requirements

# 8. Development Approach

## 8.1 Development Model

The project will follow the Agile SDLC model. This approach was chosen because it allows the team to build and test features progressively, rather than trying to plan and deliver everything at once. Work will be organized into sprints, with each sprint producing a testable increment of the system. Regular reviews at the end of each sprint allow the team to adjust priorities based on what is working and what needs improvement.

## 8.2 Tools and Technology Stack

| Component | Technology |
| --- | --- |
| Application Type | Web-based application, browser-based, responsive dashboard |
| Frontend | HTML, CSS, JavaScript, Tailwind CSS |
| Backend | Python with Flask Framework — REST API architecture |
| AI & Computer Vision | YOLO, OpenCV, PyTorch , TensorFlow |
| Database | MySQL |
| Version Control | Git with GitHub — all members added as collaborators |
| Development Tools | VS Code, Google Colab |
| Deployment | Local PC/Server with CCTV/IP Camera or Webcam connection |
| Project Management | GitHub Projects / Trello |

Table 4: Technology Stack

# 9. Budget Estimation

The figures below represent a realistic estimate for developing and deploying the system within the scope of this academic project. Most development tools are open-source and free, with costs concentrated in hardware and infrastructure.

| Category | Details | Estimated Cost (BDT) |
| --- | --- | --- |
| Development Tools | VS Code, GitHub, Google Colab | Free |
| CCTV / IP Cameras & Sensors | Hardware cameras for real-world testing and deployment | ৳4,00,000 |
| Server & Infrastructure | PC/server for AI model hosting and video processing | ৳3,00,000 |
| AI Model Development | YOLOv8 training, data annotation, compute resources | ৳2,50,000 |
| Software Development | Backend, frontend, and database development time | ৳2,00,000 |
| Networking & Internet | Network setup for IP camera streaming and alert delivery | ৳1,00,000 |
| Testing & QA | System testing, bug fixing, performance validation | ৳1,00,000 |
| Maintenance | Post-deployment server maintenance and model updates | ৳1,00,000 |
| Miscellaneous | Documentation, printing, unforeseen expenses | ৳50,000 |
| Total |  | ৳15,00,000 |

Table 5: Budget Estimation

# 10. Project Timeline

The project will run over five weeks, following the phases of the Agile SDLC. Frontend and backend development phases overlap intentionally to allow parallel work and efficient use of available time.

| Phase | Activity | Duration | Description |
| --- | --- | --- | --- |
| Phase 1 | Requirements & Planning | Week 1 | Define scope, finalize requirements, assign tasks, set up GitHub repository and project board. |
| Phase 2 | System Design | Week 1 | Design system architecture, database schema, admin dashboard wireframes, and AI detection workflow. |
| Phase 3 | AI Model Development | Week 2 | Train and test YOLOv8 model for fire, fall, intrusion, and accident detection using labeled datasets. |
| Phase 4 | Frontend & Backend Development | Week 3 | Build Flask API endpoints, admin dashboard, rescue team panel, and real-time camera streaming interface. |
| Phase 5 | Database Integration | Week 4 | Set up MySQL, define event log schema, integrate snapshot storage, and optimize queries. |
| Phase 6 | Testing & Debugging | Week 4 | Conduct unit and integration testing. Validate AI detection accuracy and alert delivery with test data. |
| Phase 7 | Deployment & Documentation | Week 5 | Deploy to PC/server, connect cameras, finalize documentation, and prepare final presentation. |

Table 6: Project Timeline — 5-Week SDLC Plan

# 11. SDLC Phases

The project follows the Agile SDLC Model, which allows iterative development, continuous testing, and flexibility to adapt as the AI model is refined and new requirements emerge.

## Phase 1 — Requirement Analysis

Identify and document all system requirements: fire detection, fall detection, accident detection, real-time alerts, multi-camera support, admin dashboard, and rescue team panel.

## Phase 2 — System Design

Design the system architecture including the AI detection pipeline, Flask backend API structure, MySQL database schema, and admin dashboard interface using wireframes.

## Phase 3 — Development

Develop the frontend pages, Flask backend API, MySQL database integration, and AI detection modules using YOLOv8 and OpenCV. Implement the alert system for email, sound, and phone notifications.

## Phase 4 — Testing

Test AI detection accuracy across various scenarios, validate real-time alert delivery, verify video streaming performance, and confirm database logging integrity.

## Phase 5 — Deployment

Deploy the system on a standard PC or server. Connect CCTV cameras, IP cameras, or webcams. Verify end-to-end functionality from detection to alert to logging.

## Phase 6 — Maintenance & Improvement

Fix identified bugs, optimize AI model performance, update security configurations, and plan future enhancements such as face recognition, cloud monitoring, and mobile application support.

# 12. Conclusion

The CCTV Based Rescue & Emergency Detection System addresses a genuine and critical problem that institutions of all sizes face when managing public safety. Manual surveillance monitoring is slow, inconsistent, and impossible to scale across dozens of camera feeds — and there is a clear need for AI-powered tools that can handle real-time emergency detection reliably.

This project aims to deliver exactly that: a working smart surveillance platform that uses YOLOv8 and OpenCV to take over the most critical and error-prone parts of security monitoring, so that response teams can focus their attention on where it actually matters — responding to emergencies, not watching screens.

Team Return0 has the right mix of skills to build this system, with each member covering a distinct and necessary part of the development work. The technology choices are practical and well within what a student team can realistically implement, test, and deploy within a semester.

Beyond the academic scope, this system has genuine potential for real-world deployment in hospitals, educational institutions, factories, and smart city infrastructure. The project is both technically ambitious and practically grounded, which is why the team is confident it will result in a system worth submitting, presenting, and potentially extending further after the course concludes.